AMD Personal Connectivity Solutions

Hawk Windows XP Display Driver  Version: 1.03 Development Plan

Mark Krom

The information in this document is strictly Company Confidential.

Document History

| Author | Date | Change |
| --- | --- | --- |
| Mark Krom | 03/26/04 | Initial draft |

References

| Tag | Title | Description |
| --- | --- | --- |
| [Hawk] | http://ldcweb.amd.com/systems/projects/hawk/ | Systems respository for datasheets, specifications and schematics for the Hawk GX2 Development Platform |

# Overview

Hawk is the codename for AMD’s GX2/CS5535-based Silicon Validation Platform.  This document summarizes the development plan for the 1.03 Windows XP display driver for Hawk.

# Development and Change Control Team

The Development Lead for the 1.03 display driver is Mark Krom.

The Change Control Board for the 1.03 display driver is Mark Krom, Martyn Deobald, Dave Wahl, Tom Noonan, and Mike Caubarreaux.

# Software Bill of Materials

The following components are in the product:

- Durango 2.55.00

- Display Driver 1.03.00

- Miniport Driver 1.03.00

- Display Applet 1.03.00

# Defects

- The following defects are to be corrected in this product:

| ID | Title | Comments |
| --- | --- | --- |
| LN 170.3 | DCT Win2001 GDI test bluescreens system |  |
| LN 170.4 | DCT DirectDraw Test Suite Fails 16 test |  |
| LN 170.5 | GuiJr Fonts GDI test fails on DCT with Hawk |  |
| LN 170.7 | Low Winbench scores for DirectDraw |  |
| LN 170.8 | DCT GUIMAN GDI w/rect clip (gmvideo9) test failed on Hawk |  |
| LN 170.9 | DCT GUIMAN Win GDI (gmvide3) test failed on Hawk. |  |
| LN 170.10 | HCT Refresh rate test failed on Hawk |  |
| LN 170.12 | Corruption after playing AVI file overnight on XP |  |
| LN 170.13 | Solid bars on screen when rebooting with XP |  |
| LN 170.15 | Display Driver not filtering refresh rates on TFT system |  |
| LN 118.440 | Major Jitter on HSYNC when GX2 is halted. |  |
| LN 118.467 | CPG – PassMark Burn-In 3.2 2D Graphics Test Failure |  |

# Enhancements

- The following enhancements listed in the defect tracking system are to be addressed in this product:

| ID | Title | Comments |
| --- | --- | --- |
|  | Augment display mode matrix so that all modes, including 1152x864 have all refresh rates. |  |
|  | Update the heap code to be more robust during mode changes. |  |

# Milestone Schedule

This section summarizes the key dates for each baselevel.

| - Baselevel | Key Feature | Code Complete | Test Complete | Customer Availability |
| --- | --- | --- | --- | --- |
| 1 | All open issues fixed or understood. All new features added. | 03/26/04 | 04/16/04 |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |

# Concurrent Testing Requirements

In order to meet the needs of AMD’s customers for concurrent, joint development of this product, the test team will perform testing in parallel with development.   This testing is not intended to qualify the software for production use.  It is intended to avoid creating roadblocks to development by ensuring that the software does not have obvious defects that would block a developer from making progress towards the next milestone.  It is also intended to create a regular cycle of weekly and bi-monthly integrated builds of the software to ensure that new features work cleanly with other features.

The list of tests below is the minimum requirement.  The Validation team may choose to add more tests as warranted by customer concerns, coverage issues or patterns of failure that suggest further investigation.

## Test Requirements

The tests to be performed by the validation lab include:

- Full DCT and HCT testing.

- Display mode verification.

- DirectDraw and GDI verification, including video playback.

- Performance benchmarking.

# Issues

This section lists all the Development Plan review issues and their current status.

| - Issue | Owner | Date Due |
| --- | --- | --- |